# Ref: 05/04-CT/2017/CVN

BRIDGE CONSTRUCTION CONTRACT

Project of Kako bridge (Caritas of Can Tho diocese)

- Based on the financial help from Santina Foundation for the construction of a bridge, through Father Joseph Nguyen Van Sinh, Treasurer of the Office of the Catholic Bishop’ Conference of Vietnam.

- Based on the established plan and the calculated costs for the construction of Kako bridge.

- Based on the need and the capability of Caritas Vietnam and Caritas Can Tho

Today, 1st August 2017, we are:

Contract partner A - CARITAS VIETNAM

- Representative : Father Vincent Vu Ngoc Dong, SDB, Director of Caritas Vietnam.

- Address : 319 National road 13, Hiep Binh Phuoc ward, Thu Duc district, Ho Chi Minh City, Vietnam.

- Phone: (+84) 283727 1904

- Email: caritasvietnamccsa@gmail.com

- Account name: UBBAXH CARITAS VIỆT NAM

- Account number: 033 1 00 379 1335

- Bank name : VIETCOMBANK

- Bank address: Ben Thanh branch, 69 Bui Thi Xuan St., 1st district, Ho Chi Minh city
Swift code BFTVVNVX

Contract partner B – Caritas Can Tho

- Representative : Father Francis Xavier Phan Van Triem, Director of Caritas Can Tho.

- Address : Pahish Binh An, Ward Long Hoa, District Binh Thuy, Can Tho City.

- Phone: (+84) 710 3884 642 – Mobile (+84) 919 313 658

- Email: caritasgpct@yahoo.com

- Account name: Phan Van Triem

- Account Number: 100 31 484 905 3859

- Bank address: EXIMBANK – Can Tho Branch.

The above-mentionned PARTNERS agreed to sign this contract regarding “The construction of Kako bridge” with the following content:

- Name of the Project :

« Construction of the rural bridge – KAKO » in favor of the inhabitants living in Tan Hung commune, Long Phu district, Soc Trang province.

- Project purposes:

- Building a concrete bridge to replace the wooden one which is degraded over time

- Helping pupils and local inhabitants to safely move to and fro on foot or with motobike in the area

- Technical data and construction costs

- Technical data: 22m long, 2m wide, 3 pairs of pillars, loading capacity: 1500kg

- Calculated costs including VAT: 342,646,279 VND (15,094 USD – exchange rate of 31/7/2017)

- Advance payment, final payment and documents

a. Advance payment

- After signing the contract, PARTNER A will pay to PARTNER B 40% of total costs, namely 137,058,512 VND (6,037 USD exchange rate of 31/7/2017)

- After the main concrete structure of the bridge will be in place, PARTNER A pay to PARTNER B another 40%.

- After the final acceptance inspection PARTNER A will pay to PARTNER B the balance amount, namely 68,529,256 VND.

b. Documents

- Invoices under 200,000 VND should simply include: name, address and seal or mark of sellers, date and amount of payment.

- Invoices above 200,000 VND should include above mentionned elements and also VAT.

- Time of project implementation

The construction will begin on 15 August 2017 with an estimated date of completion on 15 November 2017.

- Reports done from PARTNER B

- Giving information by email to PARTNER A before the beginning, during and at the end of construction.

- Taking pictures of different phases of works and sending them to Caritas Vietnam

- At the end of the construction, PARTER B will hand over to PARTNER A documents regarding construction contract, acceptance inspection between PARTNER B and the construction company.

- Responsibility of each PARTNER

a) Partner A

- Obtaining all necessary permits for the construction

- Keeping the relation with financial PARTNER

- Sending money to Caritas Can Tho according to agreed terms

b) Parner B

- Chosing the reliable builder

- Signing the contract with the builder

- Supervising construction works

- Informing to PARTNER A different phases of works with pictures

- Sending to PARTNER A expenditure bills and the acceptance inspection document before 11 Novembre 2017.

- Sending to PARTNER A the final financial report before 30 Novembre 2017.

- Both PARTNERS signed and received one copy of this contract which comes into force on 1 August 2017.

PARTNER B	PARTNER A

Director 	Director

Fr. Francis Xavier Phan Van Triem 	Fr. Vincent Vu Ngoc Đong, SDB